# CareBridge OAU

Build Scope Document — Ontomorph Hackathon (OAU)

For frontend agent + backend agent, run in parallel. Stack: Next.js (both).

# 1. What we're building

CareBridge OAU is a referral continuity tool between the campus Health Centre (Jaja) and OAUTHC. A nurse logs an intake visit as a digital twin event via the Ontomorph API. On referral, a scoped consent grant is generated and handed to OAUTHC as a QR/link. The receiving doctor opens it and sees the patient's relevant history instantly — no re-asking, no repeated labs. Before prescribing anything new, the app checks it against the patient's existing medications using HOLON's drug interaction data.

A secondary view (mocked for the demo) shows how intake data could be aggregated across patients to spot condition clusters by hostel — this is a Phase 2 / "coming soon" feature, built against a local JSON file, not live multi-twin data, since our sandbox account has one twin.

## Demo narrative (one patient journey)

- Nurse fills the intake form at the Health Centre → creates a twin event.

- Nurse clicks "Refer to OAUTHC" → a scoped grant is created, shown as a QR/link.

- Doctor "scans" the link (pastes/opens it) → sees the patient's relevant twin history.

- Doctor adds a new prescription → app checks it against existing meds via HOLON → flags a real interaction on screen.

- Student view shows a plain-language summary of the visit, resolved via HOLON.

- Cluster view (mocked data) shown separately as the Phase 2 pitch.

# 2. Scope for tonight (Phase 1 — must ship)

Everything below is in scope for the working demo. Nothing else. Do not add authentication, multi-tenant accounts, or anything not listed here.

## Roles simulated in the demo

- Nurse (Health Centre / intake side)

- Doctor (OAUTHC / receiving side)

- Student (views their own summary)

No real login system needed — a simple role switcher (e.g. three buttons/tabs: "Nurse view", "Doctor view", "Student view") is enough.

## Out of scope tonight (explicitly)

- Real authentication / user accounts

- WhatsApp delivery of referral links

- Multi-language summaries

- Live multi-twin outbreak clustering (mocked instead — see Phase 2)

- Offline queueing / sync

# 3. Frontend scope (Next.js)

Framework: Next.js (App Router), single app, no auth. Keep styling simple and clean — this is a working prototype, not a polished product. Mobile-friendly is a plus but not required.

## Pages

| Route | Purpose | Key elements |
| --- | --- | --- |
| / | Landing / role switcher | Three cards: Nurse, Doctor, Student. Click to enter that role's view. |
| /intake | Nurse: log a visit | Form: presenting complaint, vitals (temp, BP, HR), meds given, hostel/location tag. Submit button calls backend intake endpoint. |
| /intake/[visitId]/refer | Nurse: generate referral | Shows a "Refer to OAUTHC" button. On click, calls backend to create a grant; displays the resulting token as a QR code and a copyable link. |
| /doctor | Doctor: paste/open a referral | Input to paste a grant token or link. On submit, fetches and displays that patient's twin history (events, vitals, meds). |
| /doctor/[grantId]/prescribe | Doctor: check a new drug | Input for a new medication. On submit, calls backend interaction-check endpoint; clearly displays any flagged interaction (severity, description). |
| /student/[twinId] | Student: plain-language summary | Displays the HOLON-resolved plain-language explanation of the latest visit. |
| /clusters | Phase 2 preview (mocked) | Bar/heatmap chart: condition × hostel, built from a local JSON file (not live API). Clearly labeled “Preview — mocked data, coming soon with multi-twin aggregation.” |

## Components to build

- IntakeForm — controlled form, posts to backend

- QRCodeDisplay — renders token/link as QR (any lightweight QR lib) + copy button

- TwinHistoryView — renders a list of events (code, value, date, system)

- InteractionAlert — prominent red/yellow banner when a drug interaction is flagged, with severity + description

- PlainLanguageSummary — simple card rendering the HOLON-resolved explanation text

- ClusterChart — bar or heatmap chart component reading from /data/mock-clusters.json (use recharts or chart.js)

- RoleNav — persistent small nav to jump between Nurse / Doctor / Student / Clusters views during the live demo

## Data contract with backend

The frontend should treat the backend as a small set of REST endpoints (see section 4). Do not call the Ontomorph/HOLON SDKs directly from the frontend — all Ontomorph/HOLON calls go through our own backend routes so API keys stay server-side.

# 4. Backend scope (Next.js API routes / Route Handlers)

All Ontomorph SDK calls (twin, grants, HOLON) live here. Keep the API key and HOLON key in server-side environment variables only — never expose them to the frontend.

## Endpoints

| Route | Method | Does |
| --- | --- | --- |
| /api/intake | POST | Accepts {complaint, vitals, medsGiven, hostel}. Calls twin.events.create() on the sandbox twin for each relevant data point (vitals as one event, complaint as one event, meds as event(s)). Returns a visitId. |
| /api/refer | POST | Accepts {visitId}. Calls dtp.grants.create() scoped to that visit's relevant systems/event types, time-boxed (e.g. 24-48h). Returns the grant token + a shareable link. |
| /api/doctor/history | POST | Accepts {grantToken}. Decodes the token (decodeGrantToken), connects the twin (dtp.twins.connect(grantToken)), returns the scoped events/systems for display. |
| /api/interactions/check | POST | Accepts {grantToken, newDrug}. Pulls the twin's current meds, resolves the new drug via holon.concepts.search(), then calls holon.interactions.checkList() with the full list. Returns interaction result(s). |
| /api/summary | POST | Accepts {twinId or grantToken}. Pulls the latest visit's events, resolves codes via HOLON concepts, returns a short plain-language explanation (can be simple templated text from resolved concept names — AI narration is real-twin only, sandbox won't return it). |
| /api/clusters/mock | GET | Returns the contents of a local mock-clusters.json — condition code, hostel tag, date, count. No live Ontomorph call. |

## Setup task before the demo (do this once, not live)

- Write a small seed script that creates 2-3 prior events on the sandbox twin (e.g. an existing prescription) so the interaction check has something real to conflict with during the live demo.

- Create /data/mock-clusters.json with ~15-20 fake records: {condition, hostel, date} — enough to make a visually clear spike in one hostel for one condition.

## Environment variables

| Name | Value |
| --- | --- |
| DTP_KEY | Sandbox API key from registration |
| HOLON_KEY | HOLON key from your keys page |
| DTP_BASE_URL | https://sandbox-api.ontomorph.com |
| HOLON_API_URL | https://holon-api.ontomorph.com |

# 5. Phase 2 — coming soon (do not build tonight, mention in submission + pitch)

- Live multi-twin outbreak clustering (replaces the mocked /clusters view once more sandbox/production twins are available)

- Chronic condition trajectory simulation (twin.simulate()) for sickle cell / asthma / hypertension students over a semester

- Offline queueing at intake for inconsistent Health Centre network

- Expanded HOLON-resolved summaries with more clinical detail

# 6. Judging criteria to keep in mind while building

| Criterion | How this scope addresses it |
| --- | --- |
| Innovation | Referral continuity + cluster-detection angle, not just a records viewer |
| Clinical value | Solves a real, recognizable continuity-of-care gap between Jaja and OAUTHC |
| Execution | Narrow scope, one patient journey, fully working end to end |
| Use of platform | Twin events, grants/consent, HOLON concepts + interactions all genuinely used |